BARANGAY iSERVE

UNIFIED PLATFORM

UP-SA-00

# Shared Platform Systems Analysis Memory Register and Decision Log

| Document Control Item | Value |
| --- | --- |
| Version | v0.1c |
| Status | Approved Baseline / Current Control Artifact / RPM-Aligned |
| Prepared | 2 August 2026 |
| Program authority | UP-PM-00, UP-PM-01 and UP-PM-02 v0.1a — Approved Baseline |
| Repository | dandomser-hub/iserve-unified-platform |
| Repository branch | main; approved package pending controlled GitHub commit and merge |

## CONTROL NOTE

This controlled minor revision records completion and approval of Shared Platform Foundation Package 1. UP-SA-00, UP-ARCH-00, UP-SA-01, UP-SA-02, UP-SA-03 and UP-SA-04 are approved baselines. UP-ARCH-00 Section 3 remains an extensible planned architecture register. UP-SA-04 decisions D01-D05 are closed, with retention policy and the detailed Dashboard Metric Catalog treated as controlled living areas.

# 1. Purpose and Control Function

This register is the authoritative continuity and decision-control artifact for Shared Platform systems analysis. It governs the common business scope, stakeholders, shared user journeys, dashboard behavior, identity and access requirements, master-data ownership, cross-system responsibilities, shared service requirements, traceability, open issues, and approval status for the Unified Platform foundation.

# 2. Locked Workstream Strategy

Shared Platform analysis defines common requirements once; subordinate DRRM, GAD, Governance and Citizens artifacts reference them rather than restating or redefining them.

Business-system artifacts remain authoritative for domain-specific workflows and data; the Shared Platform owns only common entry, identity, cross-system coordination, shared master data and cross-cutting services.

Authentication is centralized, but authorization remains role-, action-, record-, barangay-, system- and purpose-scoped.

The Unified Dashboard consumes controlled summaries and tasks; it does not become a substitute for system-owned transactional workflows.

Legacy resident/household and document-service capabilities are reusable baselines and must be mapped, not discarded or silently rebuilt.

All shared requirements preserve privacy-by-design, least privilege, auditability, traceability, accessibility, responsive design, Philippine barangay relevance and testability.

# 3. Artifact Register

| Artifact | Title | Version | Status |
| --- | --- | --- | --- |
| UP-SA-00 | Shared Platform Systems Analysis Memory Register and Decision Log | v0.1c | Approved / current control artifact / RPM-aligned |
| UP-SA-01 | Shared Platform Baseline, Scope, and Operating Model | v0.1a | Approved baseline |
| UP-SA-02 | Unified Dashboard and System Portal Framework | v0.1a | Approved baseline |
| UP-SA-03 | Shared Identity, Authentication, Roles, and Access Requirements | v0.1a | Approved baseline |
| UP-SA-04 | Shared Master Data, Data Ownership, and Cross-System Responsibility Matrix | v0.1a | Approved baseline; D01-D05 closed |

# 4. Initial Decision Log

| Decision ID | Decision | Effect | Status |
| --- | --- | --- | --- |
| UP-SA-D-001 | Define a shared-platform analysis workstream separate from individual systems. | Common requirements are governed once and referenced by all systems. | Accepted |
| UP-SA-D-002 | Use the Unified Dashboard as public landing page and authenticated system portal. | Public and authenticated states are explicitly separated. | Accepted |
| UP-SA-D-003 | Reuse the previous auth page as the dedicated Identity and Access Portal. | Preserves approved UI investment while establishing common authentication. | Accepted |
| UP-SA-D-004 | Keep transactional ownership in the appropriate business system. | Dashboard and shared services cannot directly mutate domain records except through controlled contracts. | Accepted |
| UP-SA-D-005 | Adopt one authoritative owner per shared record family. | Prevents silent duplication and inconsistent definitions. | Accepted |
| UP-SA-D-006 | Use centralized Laravel Auth in MVP with later Keycloak readiness. | Provides one sign-in experience without prematurely introducing external IdP complexity. | Accepted |
| UP-SA-D-007 | Approve UP-SA-00 and UP-SA-01 as Shared Platform baselines. | Establishes the current analysis control and operating-model baselines. | Accepted |
| UP-SA-D-008 | Approve UP-SA-04-D01 through D05. | Closes field sharing, public profile, retention/legal hold, identifier/scope and Dashboard metric governance decisions. | Accepted |
| UP-SA-D-009 | Treat the detailed Dashboard Metric Catalog as a controlled living artifact. | Allows progressive metric refinement without reopening the governing decision. | Accepted |
| UP-SA-D-010 | Adopt the RPM-Aligned Progressive Project Lifecycle as the governing delivery method for the Shared Platform and every succeeding work package. | Each phase and package must define Result, Purpose, Massive Action Plan, evidence, exit gate, dependencies and non-goals while preserving approved systems-analysis, architecture, security, privacy and change-control disciplines. | Accepted — 2 August 2026 |

# 5. Open Issues and Approval Gates

| ID | Issue / Gate | Required decision or evidence |
| --- | --- | --- |
| UP-SA-O-001 | Initial unified role catalog | Closed by approval of UP-SA-03 v0.1a; detailed role catalog may evolve through controlled revision. |
| UP-SA-O-002 | Barangay and tenant scope | Partially closed by UP-SA-04-D04; detailed tenant/deployment isolation remains architecture work. |
| UP-SA-O-003 | Resident-account linking | Retain open: resident-account linking verification and exceptions remain for Citizens design. |
| UP-SA-O-004 | Cross-system dashboard metrics | Closed by UP-SA-04-D05; detailed catalog is a controlled living artifact. |
| UP-SA-O-005 | Shared search | Retain open: shared-search record classes and permissions require a separate controlled artifact. |
| UP-SA-O-006 | Approval of Package 1 | Closed: all Shared Platform Foundation Package 1 artifacts are approved baselines. |

# 6. RPM Alignment and Lifecycle Position

Shared Platform Foundation Package 1 is closed under the RPM-Aligned Progressive Project Lifecycle. RPM is applied as a governance overlay and does not supersede the approved Unified Platform scope, Shared Platform requirements, architecture baseline, privacy controls, technical standards or repository change-control rules.

| RPM Element | Controlled Package 1 Position |
| --- | --- |
| Result | An approved, traceable and implementation-ready Shared Platform foundation defining common scope, Dashboard, identity and access, shared-data ownership, identifier rules, retention governance and cross-system controls. |
| Purpose | Prevent conflicting identity, authorization, data, audit, reporting and integration mechanisms; preserve reusable legacy capabilities; and establish a safe foundation before detailed architecture or implementation. |
| Massive Action Plan completed | Created and approved UP-SA-00, UP-ARCH-00 and UP-SA-01 through UP-SA-04; closed UP-SA-04 decisions D01-D05; issued approval revisions; established package and repository controls. |
| Completion evidence | Approved controlled artifacts, version and approval history, package register, reviewed downloadable package and pending GitHub publication gate. |
| Exit gate | All six Package 1 artifacts approved; open decisions either closed or explicitly carried forward as controlled living matters; no application-code change claimed. |
| Next lifecycle position | Shared Platform Architecture Package 1, governed by its own Result, Purpose, Massive Action Plan, evidence, dependencies, non-goals and exit gate. |
| Governing rule | Every succeeding documentation, architecture, backlog, implementation, validation, deployment and improvement package shall include an RPM-aligned control block and verifiable completion evidence. |

# 7. Version History

| Version | Date | Change | Status |
| --- | --- | --- | --- |
| v0.1 | 29 July 2026 | Initial Shared Platform systems-analysis control baseline. | Draft for Review and Approval |
| v0.1a | 2 August 2026 | Recorded approvals, artifact statuses and UP-SA-04 decisions D01-D05; retained remaining review gates. | Approved Baseline |
| v0.1b | 2 August 2026 | Recorded full Package 1 approval and current control status. | Approved Baseline / Current |
| v0.1c | 2 August 2026 | Closed Shared Platform Foundation Package 1 under the RPM-Aligned Progressive Project Lifecycle and established RPM governance for succeeding work packages. | Approved Baseline / Current / RPM-Aligned |